# Team Compact — Kinetic Fitness

CAB302 Agile Software Engineering · Assessment 1

A working agreement for how our team operates. Every member has read and agreed to it.

## 1. Team members and roles

| Name | Student ID | Role | Feature ownership |
| --- | --- | --- | --- |
| Abin Alias | N12387177 | Project Manager / Scrum Master | User profiles |
| ______ | Nxxxxxxx | Product Owner (owns backlog & priorities) | Workout logging |
| ______ | Nxxxxxxx | Git / CI lead | Persistence (DB) layer |
| ______ | Nxxxxxxx | Test lead | Progress graphs & reports |
| ______ | Nxxxxxxx | Developer | Goals & reminders |
| ______ | Nxxxxxxx | Developer | Dashboard, navigation & Help/FAQ |
| ______ | Nxxxxxxx | Developer | AI recommendations & chatbot |

Notetaker rotates each week.

## 2. Meetings

- Weekly sprint meeting: Thursdays 8:00 PM, on Microsoft Teams. Attendance expected.

- Mid-week async standup: each member posts in Teams — Done / Doing / Blocked — by Monday night.

- If you cannot attend, tell the team beforehand and post your update in Teams.

## 3. Communication

- Primary channel: Microsoft Teams. Reply within 24 hours on weekdays.

- Decisions and task assignments are recorded in meeting minutes, posted after every meeting.

- Be respectful and direct. Disagreements are resolved by discussion, then a team vote if needed.

## 4. Version control workflow

- One shared repo: CAB302-ASSIGNMENT-1. main is always kept working.

- No direct commits to main. Every change goes on a branch: feature/<name>-<feature>.

- Open a Pull Request; one teammate reviews and merges.

- Write clear commit messages describing what changed.

## 5. Definition of Done

A task is "Done" only when it:

- Compiles and runs,

- Has at least one JUnit test where applicable,

- Has been reviewed by another team member via a Pull Request, and

- Is merged into main.

## 6. Individual contribution expectations

- Each member does ~8 hours of project work per week outside class.

- Each member keeps an Individual Work Log (task, time, evidence) and brings it to every checkpoint.

- Everyone is expected to have visible commits / artefacts each fortnight — because checkpoints are marked individually.

## 7. Handling non-contribution

- First: a private, friendly check-in via Teams (is something blocking you?).

- Second: raised with the whole team at the next meeting, recorded in minutes.

- Third: if it continues, the team escalates to the tutor with the work-log evidence.

- We support each other first, but we protect everyone's individual marks.

## 8. Sign-off

By adding your initials you agree to uphold this compact.

| Name | Initials | Date |
| --- | --- | --- |
| Abin Alias | abin | 29/08/2026 |
| ______ | ____ | ____ |
| ______ | ____ | ____ |
| ______ | ____ | ____ |
| ______ | ____ | ____ |
| ______ | ____ | ____ |
| ______ | ____ | ____ |